do.tn

Tout ce que tu as à faire, on le fait.

كل اللي عندك تعمله، نعملوه.

Product Vision & Business Plan

The Tunisian super-app for everyday services

Version 1.0  •  May 2026

A father-and-son project

# 1. Executive Summary

do.tn is a horizontal services-on-demand platform for Tunisia — a single mobile app where users can book any everyday service: a plumber, a yoga coach, an AC repair technician, a tutor for their children, a cleaning crew, a moving truck, or a Saturday workshop. Think Gojek for Tunisia rather than ten separate vertical apps.

The opportunity is real and timed well:

- Jumia exited Tunisia at the end of 2024 after closing Jumia Food in late 2023, leaving the on-demand space largely uncontested.

- Existing Tunisian players (tayara.tn, Affariyet, Mubawab) are classifieds — they list, they don't transact. No one owns the booking + payment + rating loop.

- Smartphone penetration in Tunisia is high; the middle class in Tunis Grand, Sfax, and Sousse is digitally fluent and time-poor.

- Cash-heavy economy is not a blocker — pros pay subscriptions / commissions to us; clients can pay cash.

The founder has 24 years of software engineering experience and will personally build the platform in Rust + PostgreSQL, with AI-assisted design (Claude, Cursor). This collapses the typical pre-seed budget from 30–60K TND to near-zero, fundamentally changing the funding story. We don't need a seed round to launch — only to scale.

# 2. Vision & Positioning

do.tn — Everything you have to do, we get it done.

The strategic insight: Tunisia (~12M people, ~7M smartphone users) is too small to support ten separate vertical apps (one for fitness, one for handymen, one for tutoring). But it is big enough to support one well-executed horizontal platform that owns the moment a Tunisian thinks: "I need someone to do X for me."

Three things compound across verticals and become our moat:

- Identity & trust: one verified profile per user and per pro, used everywhere on the platform.

- Wallet & payments: one balance, one payment method, used for any booking.

- Reputation: ratings and history travel with the user across all categories — a great client of cleaners is also a trusted client for tutors.

# 3. Product Structure: Three Pillars

The product is structured around three pillars, launched sequentially — not all at once. Each pillar shares the same supply network, wallet, identity, and rating system.

## Pillar 1 — Services on Demand

The Uber-like core. On-demand and scheduled bookings of vetted professionals.

- Home cleaning, plumbing, electricity, AC repair & installation, painting

- Moving, gardening, pest control, car wash

- Beauty at home: hairdressers, beauticians, massage

- Tech support, appliance repair

Flow: choose category → describe job + photos → see matched pros nearby with price, ETA, rating → book → pay → rate.

## Pillar 2 — Coaches & Classes

The fitness/habits/learning angle. Two modes:

- 1-on-1 booking: personal trainers, yoga instructors, swimming coaches, dietitians, physiotherapists, language tutors, music teachers, school tutors. They come to you or you go to them.

- Group classes & workshops: a Pilates class Saturday morning in La Marsa, a calligraphy workshop in Carthage, a Zumba session in Sousse.

This pillar transforms do.tn from a service utility into a lifestyle app — the place you open when you're bored on a Saturday morning, not just when something breaks.

## Pillar 3 — Events & Experiences

Local events, kids' activities, hammam packages, day trips, restaurant experiences. Discovery + booking + payment, powered by the same supply side as Pillar 2.

# 4. Features by Phase

### MVP (Months 0–6) — Tunis Grand only, Pillar 1, 2 verticals

- Phone + OTP signup, bilingual FR/AR

- 8–10 service categories at launch (focus = cleaning + AC/plumbing)

- Booking flow: describe job → photos → now/scheduled → match → confirm

- In-app chat (client ↔ pro)

- Payment: cash + card later (Konnect, Clictopay, or Flouci) + e-Dinar

- Two-sided rating system

- Pro app: accept/reject jobs, navigation, earnings dashboard, payout requests

### V2 (Months 6–12) — Pillar 2 launch

- do.tn Plus subscription (priority booking, discounts)

- Recurring bookings (weekly cleaning, monthly AC service)

- Coaches & classes: 1-on-1 and group bookings

- Waitlists for popular classes

- Referral program ("parraine 3 amis, gagne 20 DT")

### V3 (Year 2) — Geo expansion + Pillar 3

- Events & experiences

- B2B portal (companies booking services for their offices and employees)

- Bundled insurance (damage, liability)

- Sfax, Sousse, Hammamet, Nabeul

# 5. Business Model

Multiple revenue streams, layered. The ones marked "core" carry the early-stage P&L; the others compound over time.

| Stream | Stage | Detail |
| --- | --- | --- |
| Commission on bookings | Core | 15–25% take rate from the pro per completed job. Lower (10–15%) on high-frequency low-margin verticals (cleaning); higher (25–30%) on low-frequency lead-gen verticals (moving, AC installation). |
| Pro subscription | Core | Optional 30–50 TND/month for "do.tn Pro" status: better visibility, more leads, analytics, training. Solves the cash problem — pros prepay us, clients pay them cash. |
| User subscription (Plus) | V2 | ~15–20 TND/month: 10% off bookings, priority support, free cancellations, exclusive classes. Drives retention. |
| Lead fees on big-ticket | V2 | Fixed lead fee (instead of %) on jobs above a threshold — full home renovation, big move. |
| Featured listings | V2 | Pros pay to be featured at the top of their category. |
| B2B contracts | V3 | Corporate accounts: office maintenance, employee wellness benefits. |
| Financial services | Year 3+ | Once the wallet has float and pro income data, offer micro-loans, equipment financing, insurance products. This is where Careem and Gojek built their durable margin. |

Note on the cash issue: Tunisia is still a cash-heavy economy. Our model handles this elegantly — we collect revenue from the pro side (commissions + subscriptions), so the pro can take cash from the client and pay us via card or bank transfer. We don't need to force users into card payments to monetize.

# 6. Go-to-Market: Phased Plan

| Phase | Window | Goals |
| --- | --- | --- |
| Phase 1 | Months 0–9 — Tunis Grand, 2 verticals | Pick the highest-frequency, highest-pain verticals first: home cleaning + AC/plumbing repair. Recruit 50–100 vetted pros per vertical. Launch in Tunis, La Marsa, Carthage, Ariana, Ben Arous. Target: 1,000 paying users, 500 monthly transactions, ≥85% satisfaction. |
| Phase 2 | Months 9–18 — density + Pillar 2 | Add personal training and tutoring. Push referral loops aggressively. Target: 10,000 MAU in Tunis Grand, prove unit economics on at least one vertical. |
| Phase 3 | Months 18–30 — geo expansion | Sfax, Sousse, Hammamet, Nabeul. Open Pillar 3 (events). Begin B2B sales. Target: 50K MAU, break-even in mature verticals. |
| Phase 4 | Year 3+ — depth or breadth | Two paths: (a) cross-Maghreb (Algeria, Morocco) — each its own beast; or (b) stay deep in Tunisia and become THE Tunisian super-app for life admin. Recommended: depth over geography until clearly profitable. |

# 7. Costs & Funding (Revised)

This is where the plan diverges sharply from a typical startup playbook. With the founder building the platform himself in Rust + PostgreSQL with AI-assisted development, the pre-MVP burn is essentially zero.

### Pre-MVP (months 0–6): near-zero cash burn

- Engineering: founder builds it. Stack: Rust (backend), PostgreSQL (database), Flutter or React Native (mobile).

- Design: AI-assisted (Claude, Cursor) + light freelance polish if needed.

- Infra: founder-supported. A small VPS (Hetzner / Scaleway) handles MVP load easily — we are not building a data warehouse, just a transactional database with APIs.

- Legal/admin: company registration in Tunisia — a few hundred TND.

- Realistic out-of-pocket cost for MVP: under 5,000 TND, mostly admin and ads.

### Phase 1 launch (months 6–12): supply + marketing

- Pro recruitment & vetting (background checks, training, branded uniforms): 15–25K TND

- Marketing (Facebook/Instagram/TikTok ads, micro-influencers, neighborhood activations): 30–50K TND

- Customer support (part-time, FR + AR): 10–20K TND

- Payment processing fees: variable, ~1.5–2.5% of card volume

- Total Phase 1 budget: 60–100K TND — bootstrappable from revenue + small angel check.

### Phase 2–3 scale: optional seed/Series A

Only raise money once unit economics are proven. Tunisian VCs to consider:

- 216 Capital

- Flat6Labs Tunis

- Anava Seed Fund

- IntilaQ

- Smart Capital / start-up act ecosystem

Typical seed range for a Tunisian startup with traction: 500K–2M TND. Series A: 3–5M TND once geo expansion is the play.

# 8. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Trust — letting strangers into your home | Obsessive vetting: ID checks, background checks, in-person interviews, training, uniforms, in-app live tracking, money-back guarantee, escrow on first jobs. |
| Supply liquidity (chicken-and-egg) | Hyper-local launch: one neighborhood at a time. Concierge model in early days — manually match supply and demand if needed. Heavy local marketing (cleaning is a great wedge: short cycle, photo-friendly results, easy referrals). |
| Cash culture | Mitigated by design: pros pay us subscriptions / commissions; clients can pay cash. Card payment is an upgrade path, not a launch requirement. |
| Regulatory (platform work, fintech, taxation) | Stay close to Smart Capital and the Startup Act ecosystem. Get a Startup Act label early. Engage a tax/labor advisor before scaling. |
| Competition | Currently open. Jumia exited Tunisia end-2024. tayara.tn, Affariyet, Mubawab are classifieds — they don't own the booking + payment + rating loop. The risk is a foreign super-app (Yango, inDrive, Careem) deciding Tunisia is worth entering. Build local moats fast: brand love, supply density, B2B contracts. |
| Founder bandwidth | Father codes, son drives ops, brand, partnerships, customer development. Co-founder model with clear lanes is the strongest setup. |

# 9. Competitive Landscape (Tunisia, May 2026)

- Jumia: exited Tunisia end of 2024. Jumia Food shut down in late 2023. Not a competitor.

- tayara.tn, Affariyet, Mubawab: classifieds. List products and services but don't transact, don't rate, don't take payments, don't guarantee anything. Adjacent, not competitive — possibly partnership channels.

- Glovo, Yango: operate in delivery / ride-hail in Tunis. They have logistics and brand, but services-on-demand is not their focus. Watch them; don't fear them yet.

- Local handyman platforms: fragmented Facebook groups, WhatsApp networks, individual websites. Real "competition" in the sense that they capture the demand today — but none of them is a platform with retention loops.

The opportunity window is genuinely open. The question is execution speed.

# 10. Immediate Next Steps (next 90 days)

Validate cheaply before writing the first line of production code.

Week 1–2: Customer development. Interview 30 people in Tunis Grand: "When was the last time you needed someone to do something at home / for your kids / for your body? How did you find them? What went wrong?"

Week 3–4: Supply development. Interview 20 cleaners + 20 AC technicians + 10 personal trainers. "How do you find clients today? What would make you join a platform? What's your monthly income?"

Week 5–8: Concierge MVP. Run the service manually using a landing page + WhatsApp + Google Sheets. No app. Take 20 real bookings end-to-end. Charge real money. Learn.

Week 9–12: Begin building the actual MVP, with real customer feedback in hand. Prepare brand identity, register the company, file Startup Act application.

## A note on what makes this project special

do.tn has three things working in its favor that most startups don't have:

- An owner-operator with 24 years of engineering experience who can build the platform himself, slashing the burn rate by an order of magnitude.

- An empty market where the largest international player just left and incumbents are stuck in classifieds.

- A 7-character domain that is the brand — do.tn reads itself, in any language.

The combination is rare. The remaining variable is execution discipline: launch narrow, prove the loop, then expand.